PHASE 4: PROJECT PLANNING

AI WEATHERWISE – DELIVER INTELLIGENT WEATHER FORECASTS AND INSIGHTS

# 1. Introduction

Phase 4 focuses on planning the implementation, testing, documentation, and demonstration activities for AI WeatherWise. The plan is based on the project requirements and the provided backend implementation using Node.js, Express.js, MongoDB/Mongoose, JWT authentication, OpenWeatherMap, Google Gemini AI, and fallback recommendation logic.

# 2. Project Objective

The objective is to organize the project work so that AI WeatherWise can provide weather information, manage favorite locations, authenticate users securely, and generate AI-based weather summaries and recommendations.

# 3. Project Scope

User registration and login using secure authentication.

JWT-based protection for secured API operations.

Password hashing using bcrypt.

Favorite-location CRUD operations.

Current weather information retrieval.

AI-generated weather summaries and recommendations using Google Gemini.

Fallback recommendations when the external AI service is unavailable or not configured.

MongoDB persistence through Mongoose.

REST API testing using Postman.

Project documentation and final demonstration.

# 4. Work Breakdown Structure

| Work Package | Planned Activity |
| --- | --- |
| Planning and Repository Preparation | Maintain the eight required project phases in the GitHub repository. |
| Backend Setup | Verify the provided Node.js/Express backend, dependencies, environment configuration, and server startup. |
| Database and Models | Verify MongoDB connectivity and User/Location Mongoose models. |
| Authentication | Verify registration, login, password hashing, JWT generation, and protected routes. |
| Favorite Locations | Verify create, retrieve, update, and delete operations. |
| Weather Module | Verify current weather requests and response processing. |
| AI Recommendation | Verify Gemini summaries/recommendations and fallback behavior. |
| API Testing | Test the main APIs using Postman and record results. |
| Documentation | Prepare setup, API, testing, and phase documentation. |
| Demonstration | Prepare and record the final screen-sharing and voice-over demonstration. |

# 5. Phase-wise Implementation Plan

| Phase | Activity | Status |
| --- | --- | --- |
| Phase 1 | Brainstorming & Ideation | Completed |
| Phase 2 | Requirement Analysis | Completed |
| Phase 3 | Project Design | Completed |
| Phase 4 | Project Planning | Current |
| Phase 5 | Project Development | Planned |
| Phase 6 | Project Testing | Planned |
| Phase 7 | Project Documentation | Planned |
| Phase 8 | Project Demonstration | Planned |

# 6. Proposed Project Schedule

This is a proposed week-based schedule. Exact calendar dates can be adjusted according to the SmartBridge submission schedule.

| Time | Focus | Activities |
| --- | --- | --- |
| Week 1 | Phase 1–3 review | Review completed ideation, requirements, and design. |
| Week 2 | Phase 4 | Finalize planning, responsibilities, milestones, and risks. |
| Week 3 | Phase 5 | Run and verify the provided backend; configure dependencies and environment. |
| Week 4 | Phase 5 | Verify authentication, locations, weather, and AI/fallback functionality. |
| Week 5 | Phase 6 | Execute API/integration tests and record results. |
| Week 6 | Phase 7 | Complete technical documentation and repository organization. |
| Week 7 | Phase 8 | Prepare and record the final demonstration video. |
| Week 8 | Final Review | Check GitHub, Drive video access, documentation, and submission readiness. |

# 7. Resource Planning

| Resource | Purpose |
| --- | --- |
| Operating System | Windows 10/11, macOS, or Linux. |
| Runtime | Node.js v16 or above. |
| Package Manager | npm v8 or above. |
| Database | MongoDB with Mongoose ODM. |
| Development Tool | Visual Studio Code or similar IDE. |
| API Testing | Postman. |
| Weather Service | OpenWeatherMap integration. |
| AI Service | Google Gemini integration. |
| Version Control | Public GitHub repository. |
| Demo Storage | Google Drive with public/anyone-with-link access. |

# 8. Team Responsibility Plan

The available project reference does not specify individual team-member names. Therefore, responsibilities are defined by role and can be assigned to the actual team members.

| Role | Responsibility |
| --- | --- |
| Project Coordinator | Track phase completion, coordinate submissions, and maintain the project plan. |
| Backend Developer | Work with the provided Node.js/Express backend and verify backend modules. |
| Database & Integration Lead | Verify MongoDB/Mongoose, weather service, Gemini integration, and fallback behavior. |
| Testing Lead | Prepare and execute Postman/API tests and maintain evidence. |
| Documentation & Demo Lead | Maintain phase documents, GitHub organization, and final demonstration material. |

# 9. Milestones and Deliverables

| Milestone | Target | Deliverable |
| --- | --- | --- |
| M1 | Phases 1–3 completed | Ideation, requirements, and project design documents. |
| M2 | Phase 4 completed | Project planning document. |
| M3 | Backend execution verified | Working local backend with required configuration. |
| M4 | Core functionality verified | Authentication, locations, weather, and AI/fallback functionality checked. |
| M5 | Testing completed | Postman/API test evidence and results. |
| M6 | Documentation completed | Final technical documentation and organized GitHub repository. |
| M7 | Demonstration completed | Screen-sharing and voice-over demo video with accessible link. |

# 10. Risk Management Plan

| Risk | Impact | Planned Mitigation |
| --- | --- | --- |
| External API key not configured | Weather/Gemini functionality may not work fully. | Configure environment variables and use fallback behavior where supported. |
| MongoDB connection failure | Database-dependent operations may fail. | Verify MongoDB availability and MONGO_URI. |
| Invalid authentication token | Protected APIs may return authorization errors. | Verify registration/login and use a valid JWT. |
| External AI service unavailable | AI recommendations may not be returned. | Use the documented fallback recommendation logic. |
| Incomplete API testing evidence | Testing may be insufficiently demonstrated. | Maintain test cases and capture Postman results. |
| Sensitive credentials exposed | Security risk to the project and services. | Keep secrets in .env and never commit real credentials. |

# 11. Dependency and Execution Plan

Install project dependencies using npm install.

Configure PORT, MONGO_URI, JWT_SECRET, and GEMINI_API_KEY.

Ensure MongoDB is available before database-dependent operations.

Start the Node.js backend using the project's configured npm start command.

Verify that the Express server accepts API requests.

Use Postman to test registration, login, weather, recommendation, and favorite-location APIs as applicable.

Record testing evidence for Phase 6 and use the verified flow in the final demonstration.

# 12. GitHub Repository Planning

The required phase structure is:

Phase-1-Brainstorming-and-Ideation/README.md

Phase-2-Requirement-Analysis/README.md

Phase-3-Project-Design/README.md

Phase-4-Project-Planning/README.md

Phase-5-Project-Development/README.md

Phase-6-Project-Testing/README.md

Phase-7-Project-Documentation/README.md

Phase-8-Project-Demonstration/README.md

Sensitive configuration files containing real API keys, database credentials, or JWT secrets should not be committed to the public repository.

# 13. Completion Checklist

Project scope and objective reviewed

Work breakdown structure prepared

Phase-wise implementation plan prepared

Proposed schedule prepared

Resources identified

Team responsibilities defined by role

Milestones and deliverables defined

Risk management plan prepared

Execution dependencies identified

GitHub phase structure planned

Phase 4 planning document completed

# 14. Phase 4 Summary

The Phase 4 plan organizes AI WeatherWise into manageable development, testing, documentation, and demonstration activities. The plan uses the provided backend as the implementation baseline and aligns the work with the eight SmartBridge project phases.